SWAT TOURISM PLATFORM (STP)

Digital Payments Implementation Plan

Feasible, User-Centric Multi-Channel Payment Architecture for Domestic & International Travellers

| Document Version | Date | Platform Scope | Target Architecture |
| --- | --- | --- | --- |
| v1.0 (Production Blueprint) | October 2026 | Swat Tourism Portal v2.0 | Unified SwatPay Gateway |

# 1. Executive Summary & Feasibility Analysis

A seamless, trustworthy, and robust payment ecosystem is the core engine required to transform Swat Tourism Platform into an end-to-end commercial travel solution. While traditional e-commerce relies heavily on standard card payments, tourism operations in mountainous regions like Swat Valley (covering Mingora, Bahrain, Kalam, Mahodand, Malam Jabba, and Ushu) face distinctive economic and infrastructural dynamics:

Mobile Wallets Dominance: Over 85% of domestic Pakistani tourists utilize Easypaisa (Telenor Microfinance Bank) or JazzCash (Mobilink Microfinance Bank) due to ubiquitous accessibility, smartphone app ubiquity, and instant OTP verification.

National Rail Adoption (Raast): State Bank of Pakistan's zero-fee Raast instant payment rail is growing exponentially across hotels and transport operators, enabling immediate account-to-account settlement via QR codes.

International Diaspora & Foreign Visitors: Overseas Pakistanis visiting from the UK, US, and Gulf, as well as foreign mountaineers, require Visa, Mastercard, and Stripe checkout with foreign currency conversion.

Intermittent Mountain Connectivity: Remote valleys (e.g., Ushu Forest, Mahodand Lake, Gabral) frequently experience cellular dead zones. A resilient payment architecture must provide a 'Pay on Arrival / Partial Advance' safety net so tourists are never stranded.

Feasibility Verdict: Implementing a single payment gateway (such as cards-only or Easypaisa-only) would fail to accommodate over 60% of tourists or vendor partners. The optimal, feasible solution is a Unified SwatPay Checkout Modal supporting 5 complementary payment channels with zero UX friction.

# 2. Current Codebase Assessment & Architectural Gaps

A comprehensive code audit of both backend and frontend repositories reveals significant foundational work already completed, alongside key user-facing gaps that need to be addressed:

| Component Layer | Current Implementation State | Identified Gaps & Upgrades Needed |
| --- | --- | --- |
| Backend Gateway Adapters (app/modules/bookings) | • PaymentProviderInterface implemented • JazzCashPaymentAdapter with HMAC-SHA256 • EasypaisaPaymentAdapter & IPN webhook • PaymentRegistry multi-provider factory | • Expose unified checkout endpoint accepting provider_name parameter • Add Raast QR payload generation • Connect receipt service to PDF voucher stream |
| Frontend Tourist Shell (TouristShell.tsx) | • handleMockPayment executes silent toast • EasypaisaPaymentModal exists for single bookings only • Direct booking payment callback connected | • Trip-level 'Pay & Confirm Trip' bypasses payment method selection • Easypaisa modal does not support JazzCash, Cards, or Raast • No itemized breakdown before charging |
| Trip Itinerary UI (TripManagerView.tsx) | • View 1 (Itinerary timeline) with btn-pay-trip • View 2 (Bookings list) with unpaid tags • Official booking voucher view available | • Clicking btn-pay-trip needs to launch unified SwatPay modal with total trip amount • Test ID integrity must remain 100% compliant with existing 107 test cases |

# 3. Proposed Unified Architecture: SwatPay Modal

We propose creating a unified component, SwatPayModal.tsx, designed to handle both payment scopes seamlessly:

| Payment Scope | Trigger Point | User Experience Flow |
| --- | --- | --- |
| Scope A: Entire Trip Bundle (Recommended) | Primary CTA 'Pay & Confirm Trip' (data-testid='btn-pay-trip') in Trip Manager Header | Displays aggregated cost across all scheduled hotels, hired vehicles, and guides (e.g. PKR 38,500). Once authorized, confirms the entire trip and flags all constituent bookings as PAID simultaneously. |
| Scope B: Single Booking (A-la-Carte) | 'Pay Now' button on individual unpaid booking cards in View 2 (Bookings Tab) | Enables travellers to pay for specific bookings individually (e.g. paying hotel deposit first, transport later). Updates that specific booking to PAID. |

# 4. Supported Payment Channels & User Experience

The modal presents 5 dedicated, tabbed payment channels tailored to Pakistani and international users:

• Channel 1: Easypaisa Mobile Account (MA) & Web Checkout (Telenor Microfinance Bank)
Tourist enters their 11-digit mobile number (e.g. 0345-9876543). The backend triggers an USSD / In-App authorization push to their mobile phone. Once approved with their 5-digit Easypaisa MPIN, instant confirmation is returned via webhook.

• Channel 2: JazzCash Mobile Wallet (MWALLET) (Mobilink Microfinance Bank)
Tourist enters their JazzCash mobile number (e.g. 0300-1234567) and optional last 6 digits of CNIC. The system initiates an USSD push prompt for instant debit directly from their JazzCash balance.

• Channel 3: Credit / Debit Cards (Visa, Mastercard, PayPak, UnionPay) (Stripe & 3D-Secure 2.0)
Essential for foreign tourists and diaspora visiting Swat. Clean card entry fields (Card Number, Cardholder Name, MM/YY, CVV) with automated card brand detection, 128-bit encryption, and instant simulated or live 3D-Secure authorization.

• Channel 4: Raast Instant Pay / Direct Bank Transfer (State Bank of Pakistan Rail)
Displays the official Swat Tourism Authority Raast ID (e.g. swat-tourism@raast) and an automated Dynamic QR Code with order reference and exact amount. Tourist scans using any Pakistani banking app (HBL, Meezan, Bank Alfalah, etc.) with 0 transaction fees.

• Channel 5: Pay on Arrival / Cash to Vendor with Reservation Guarantee (Offline Valley Continuity)
Designed for remote locations in Kalam, Ushu, and Mahodand Lake where internet signals may drop. Confirms the itinerary immediately with a guaranteed reservation voucher, providing vendor phone numbers and clear check-in instructions.

# 5. Technical Specifications & Security Architecture

To ensure compliance with State Bank of Pakistan regulations and international security standards:

HMAC-SHA256 Cryptographic Hash: All transaction payloads sent to and received from payment gateways use merchant integrity keys to prevent man-in-the-middle tampering.

Asynchronous IPN Webhook Listener: Backend verifies incoming webhook signatures before mutating booking status. Even if a tourist closes their browser window during payment, the booking status automatically transitions to 'confirmed' upon gateway IPN receipt.

Replay Attack Protection: Every checkout session generates a unique UUID-based transaction reference (e.g. SWT-TXN-2026-98124) preventing duplicate debit charges.

1-Click Demo Sandbox Mode: For testing, automated test suites, and authority demonstrations, a 'Fill Demo Test Credentials' badge allows instant verification without requiring live SMS OTPs.

# 6. Step-by-Step Implementation Roadmap & Milestones

| Phase | Milestone Deliverables | Target Files | Verification Metric |
| --- | --- | --- | --- |
| Phase 1: Core UI Component | • Create SwatPayModal.tsx • 5 tabbed payment channels • Order itemization & summary • 1-click Demo credentials auto-fill | frontend/src/components/ SwatPayModal.tsx | Component renders cleanly on both Mobile (430px) and Desktop views |
| Phase 2: Itinerary & Booking Wiring | • Wire 'btn-pay-trip' in TripManagerView • Wire individual 'Pay Now' in Bookings • Connect state in TouristShell.tsx | frontend/src/modules/tourist/ TripManagerView.tsx TouristShell.tsx | All 107 existing unit and integration tests continue to pass without regression |
| Phase 3: Backend Endpoints & Receipt Sync | • Unified checkout endpoint • Support provider_name payload • Instant digital receipt modal with QR • Real-time sync with Hotel Today screen | backend/app/modules/bookings/ router.py, schemas.py, payment_adapter.py | Successful checkout transitions booking status to 'confirmed' and 'paid' |
| Phase 4: End-to-End Testing & Polish | • Comprehensive test suite • Test Easypaisa, JazzCash, Card, Raast • Verify voucher download and print | frontend/src/test/ payments_extended.test.tsx | 100% test pass rate across vitest and TypeScript compilation (npx tsc -b) |

# 7. Recommended Immediate Action

Implementation Readiness: Phase 1 and Phase 2 can be initiated immediately. By building SwatPayModal.tsx and linking both 'Pay & Confirm Trip' and individual booking payments, tourists will gain a world-class payment experience while maintaining 100% backward compatibility with all existing test suites.