Payment, Hotel Stay & Trip Completion

Comprehensive Architectural Gap Analysis & Technical Implementation Plan

| Platform Version: | Swat Tourism Platform (STP) Production v2.0 |
| --- | --- |
| Target Domains: | Tourist Checkout, Hotel Stay Management, Trip Lifecycle Completion |
| Prepared By: | Lead Software Architect & AI Engineering Team |
| Date & Status: | October 2026 ¦ Production Readiness Assessment (Active) |

1. Executive Summary & Problem Statement

The Swat Tourism Platform (STP) has achieved rich discovery, booking request pipelines, transport fleet management, and physical room rack allocation. However, bridging the platform into a mission-critical commercial engine requires closing foundational architectural gaps across three interconnected domains: (1) multi-channel digital payments and checkout bundling, (2) the physical hotel stay operational lifecycle (from front-desk check-in through in-stay folios and housekeeping turnover), and (3) automated trip completion triggers with verified multi-entity traveler feedback loops.

Core Architectural Verdict: The frontend prototype currently bypasses real checkout by executing a simulated toast callback on 'Pay Entire Trip', while the hotel portal displays static check-in text without action buttons for staff to check guests into physical rooms or turn rooms over. Implementing a unified 'SwatPay' checkout modal alongside an interactive Hotel Front-Desk workflow will elevate STP into a production-grade digital hospitality standard.

2. Payment Architecture & Gap Analysis (Tourist & Business)

Tourism dynamics across Swat Valley (encompassing Mingora, Bahrain, Madyan, Kalam, Mahodand Lake, Malam Jabba, and Ushu) require a multi-tiered payment structure. Domestic travelers overwhelmingly rely on Easypaisa and JazzCash mobile wallets, corporate and banking customers leverage SBP Raast instant QR codes, overseas diaspora utilize Visa/Mastercard, while remote mountain outposts require a reservation guarantee safety net with Pay-on-Arrival.

| Payment Sub-system | Current Implementation State | Identified Gaps & Required Upgrades |
| --- | --- | --- |
| Entire Trip Bundle Checkout (btn-pay-trip) | Clicking 'Pay & Confirm Trip' in TripManagerView calls handleMockPayment in TouristShell, issuing a client toast and auto-updating trip status to 'confirmed'. | CRITICAL GAP: Bypasses payment method selection entirely. No itemized checkout showing hotel rooms, rental cars, and tour guide totals. Needs unified 'SwatPay Modal'. |
| Individual Booking Checkout (a-la-carte) | EasypaisaPaymentModal exists for single bookings. Accepts mobile number and triggers backend API /pay/easypaisa with simulated/live merchant credential. | HIGH GAP: Restricted exclusively to Easypaisa. Tourists cannot select JazzCash, Credit/Debit Cards, Raast, or Pay-on-Arrival from this modal. |
| Backend Gateway Adapters (app/modules/bookings) | PaymentProviderInterface with HMAC-SHA256 implemented for Easypaisa and JazzCash. Webhook listeners (/ipn-callback) verify incoming signatures. | MEDIUM GAP: Lacks unified checkout endpoint (e.g. POST /bookings/checkout) accepting generic provider_name. Raast dynamic QR payload generator missing. |
| Offline / Mountain Valley Continuity | Bookings require digital verification or remain in unpaid/requested states. In cellular dead zones (Ushu/Mahodand), tourists cannot verify OTPs. | HIGH GAP: Needs 'Pay on Arrival / Cash to Vendor' channel that generates guaranteed check-in vouchers with vendor contact instructions and offline PIN. |
| Escrow & Merchant Settlement Ledger | Payments flag bookings as 'paid' in database. Funds accumulate in platform account with no disaggregated accounting. | MEDIUM GAP: No automated split between the 5% Tourism Development Levy and Net Vendor Payout (95%). Hotel dashboard lacks payout disbursement tracker. |

3. Hotel Stay Operational Lifecycle & Room Operations

A hotel reservation does not end with booking acceptance; it transitions through a physical on-property lifecycle: Arrival Verification -> Room Key Handover -> In-House Stay -> Incidentals/Folio Charges -> Check-Out & Billing -> Housekeeping Turnover. The current portal implements room allocation but lacks real-time operational execution.

| Lifecycle Stage | Current Implementation | Operational Gap & Required Fix |
| --- | --- | --- |
| 1. Guest Arrival & Check-In Verification | HotelTodayScreen renders 'Ready for check-in' badge under confirmed bookings. Physical room rack displays 'reserved' status. | CRITICAL GAP: No interactive 'Check-In' button. Front desk staff cannot record guest arrival timestamp (actual_checkin_at), verify CNIC, or transition room to 'occupied'. |
| 2. Physical Key Assignment & Voucher Sync | AssignRoomModal allows manager to choose room number (e.g. Room 204). Assignment is saved in browser localStorage. | HIGH GAP: Assigned room is not stored in backend Booking model. Tourist digital voucher in TripManagerView does not show physical room number or WiFi access slip. |
| 3. In-House Stay & Incidental Folio | No active in-house stay view. Booking total remains static based on room night rate. | MEDIUM GAP: Cannot append room dining, laundry, or extra bed charges to guest stay. Staff have no guest folio summary for checkout settlement. |
| 4. Check-Out & Billing Settlement | No check-out action button on booking card or room rack. | CRITICAL GAP: Front desk cannot execute check-out. Booking does not transition to 'completed'. Outstanding folio balances cannot be collected. |
| 5. Housekeeping & Room Turnover | Room statuses ('available', 'reserved', 'occupied', 'cleaning') exist as a manual dropdown in the room rack settings. | HIGH GAP: Check-out does not automatically flip room to 'cleaning'. Housekeeping staff receive no notification when a room is vacated and ready for sanitize/linen change. |

4. Trip Completion Lifecycle & Traveler Feedback Loop

Trip completion is the terminal state of the traveler journey that safeguards platform reputation and triggers vendor reputation updates. The current system relies on a manual user button click without automated date awareness or multi-vendor feedback aggregation.

| Completion Component | Current Implementation | Deficiency & Needed Implementation |
| --- | --- | --- |
| Trip State Automation (Temporal Engine) | Trips remain in 'draft' or 'confirmed' status indefinitely until the tourist manually clicks 'Complete' in the header. | HIGH GAP: System should auto-transition trip to 'in_progress' when start date is reached, and prompt for completion when end date passes and hotels are checked out. |
| Multi-Entity Feedback Loop (Reviews) | Clicking complete opens ReviewModal for a single booking item (usually the first hotel). | CRITICAL GAP: A typical Swat trip bundles a Hotel, a 4x4 Jeep driver, and a local guide. Travelers need a multi-step review wizard evaluating each service independently. |
| Trip Completion Dossier & Tax Invoices | Individual booking vouchers are printable, but there is no unified journey summary. | HIGH GAP: Missing downloadable 'Swat Journey Summary Dossier' compiling route map, all paid tax receipts, mileage logs, and digital tourism heritage certificate. |
| Reputation & Rating Sync | Reviews submit rating scores to local mock/API storage without recalculating verified vendor averages. | MEDIUM GAP: Completed verified reviews should immediately update hotel rating_avg and rating_count badges on public exploration cards. |

5. Proposed Target Solution Architecture

To resolve all identified gaps systematically, the engineering roadmap defines three core target modules:

A. Unified 'SwatPay' Checkout Modal (frontend/src/components/SwatPayModal.tsx):
• Supports dual scope: Entire Trip Bundle (aggregated hotel + transport costs) and Single Booking.
• Features 5 tabbed payment rails: (1) Easypaisa Mobile Account, (2) JazzCash MWALLET, (3) Visa/Mastercard 3DS, (4) SBP Raast Dynamic QR Code, and (5) Pay-on-Arrival Guarantee Voucher.
• Includes 1-Click 'Demo Auto-Fill' credentials for instant stakeholder demonstrations.
• On confirmation, issues a digital QR-coded invoice and transitions booking statuses to 'confirmed' and 'paid'.

B. Interactive Hotel Front-Desk Controller (frontend/src/modules/business/HotelTodayScreen.tsx):
• Direct 'Check In Guest' button: Verifies reservation, stamps actual_checkin_at, shifts room from 'reserved' to 'occupied', and outputs WiFi/Key slip.
• Direct 'Check Out Guest' button: Produces final billing summary, shifts room to 'cleaning' status, marks booking 'completed', and sends review trigger.
• Housekeeping Quick-Release: Staff click 'Mark Cleaned' on room card to return room to 'available' inventory.
• Booking Data Sync: Updates backend Booking model with assigned room number so it renders on tourist vouchers.

C. Trip Completion Engine & Multi-Service Feedback Wizard:
• Auto-triggers end-of-trip celebration modal when stay completes.
• Sequenced multi-vendor review: Step 1 (Hotel Amenities & Cleanliness) -> Step 2 (Transport Driver Safety & Route) -> Step 3 (Activities/Guides).
• Generates comprehensive 'Swat Journey Summary & Invoices' dossier with PDF export and print formatting.

6. Technical Implementation Roadmap & Verification Metrics

| Phase | Milestone Deliverables | Target Files | Verification Metric |
| --- | --- | --- | --- |
| Phase 1 | Develop unified SwatPayModal.tsx with 5 channels, order breakdown, and demo auto-fill. | frontend/src/components/SwatPayModal.tsx | 100% responsive on Mobile (430px) & Desktop |
| Phase 2 | Wire SwatPayModal into TripManagerView.tsx (btn-pay-trip) and TouristShell.tsx. | TripManagerView.tsx TouristShell.tsx | Vitest suites pass without regression |
| Phase 3 | Implement Check-In, Check-Out, and Room Turnover actions on HotelTodayScreen. | HotelTodayScreen.tsx physicalRooms.ts | Room statuses transition correctly in rack |
| Phase 4 | Sync assigned room number to backend Booking and render on tourist voucher. | AssignRoomModal.tsx TripManagerView.tsx | Voucher displays room number & QR code |
| Phase 5 | Implement multi-vendor review loop and consolidated Trip Summary Dossier. | ReviewModal.tsx TripManagerView.tsx | Verified ratings update listing averages |

Approved for Implementation By: _____________________________        Date: _____________________
Chief Technology Officer & Director General of Tourism, Swat Khyber Pakhtunkhwa